## Slide 1: Challenges in the Verification and Validation of Mission-Critical Software Developed within an Agile Framework
James B. Dabney, UHCL
James D Arthur, Va Tech
13 December 2016

## Slide 2: Overview
Conventional mission-critical software lifecycle
Conventional V&V process
Agile software development
Hybrid Agile variants
Adjusting V&V to hybrid Agile
Conclusions

## Slide 3: Conventional Mission-Critical Software Lifecycle
Traditional lifecycle based on waterfall model
Sequence of milestone reviews
  Preliminary design review (PDR)
  Critical design review (CDR)
  Test readiness review (TRR)
  Design certification review (DCR)
Larger projects incremental model
  Planned series of waterfall lifecycles
Certification mandated by regulations (e.g. FDA, UL)

## Slide 4: Example Traditional Waterfall Lifecycle

## Slide 5: Example Incremental Lifecycle
Increments can be developmental or operational
Plan several increments ahead

## Slide 6: Conventional V&V Process
Reduce program risk by analyzing key artifacts
Strive to find issues in-phase by mirroring development
Verify during each lifecycle phase that the product satisfies requirements defined in previous phase
  Requirements meet user needs, complete
  No unintended functionality specified
  Design satisfies requirements and no more
  Testing fully covers design and requirements

## Slide 7: Understanding Agile
Need to respond to constant changes
Agile Values
Agile Principles
Agile Practices
The fundamental reason for a “new” paradigm
Defines the set of most important beliefs of what is truly important
Defines a set ways to meet the values
Defines in detail how this is implemented in practice
Material adapted from "All about Agile", Ahmed Sidky, Presentation for CS 5704, Va Tech Fall 2006

## Slide 8: Agile Manifesto [AM01]
Individuals and interactions | Over | Process and tools
Working software | Over | Comprehensive documentation
Customer collaboration | Over | Contract negotiation
Responding to change | Over | Following a plan
Valued
Valued More

## Slide 9: Agile Principles
Customer satisfaction by rapid, continuous delivery of useful software
Working software is delivered frequently (weeks rather than months)
Working software is the principal measure of progress
Even late changes in requirements are welcomed
Close, daily cooperation between customer & developer
Fact-to-face conversations is the best form of communication
Projects are built around motivated individuals, who should be trusted
Continuous attention to technical excellence and good design
Simplicity
Self-organizing teams
Regular adaption to changing circumstances

## Slide 10: Agile Planning: The Scrum Process

## Slide 11: Agile Planning: Release and Iteration Planning
Material adapted from "All about Agile", Ahmed Sidky, Presentation for CS 5704, Va Tech Fall 2006
Feature 1
Feature 2
Feature 3
Feature 4
Feature 5
Feature 6
Feature 7
Feature …
Feature 1, Feature 2, Feature 3a
Story A
Story B
Story C
Story D
Story …
Story A
Story B
Story C
Story D
Story E
Story F
Story G
Product
Backlog
Release A
Release Backlog
Iteration 1
Iteration 2
Iteration 3

## Slide 12: Adapting Agile to Large Projects
Alistair Cockburn (one of the original agile proponents): “small projects, web projects, exploratory projects, agile is fabulous; it beats the pants off of everything else, but for NASA, no” [AM13]
“Embedded systems have specific product requirements, e.g. safety, which are not obviously addressed by agile practices such as XP or Scrum” [EOS14]
Key assumptions of Agile (e.g.co-located teams) are difficult to realize on large projects [TFR02]

## Slide 13: Variants of Agile for Large Projects
Scaled Agile Framework (SAFe) [DL14]
  Intended for high-assurance environments (medical)
  Designed to comply with regulatory requirements (FDA)
  Gaining acceptance
Incremental Commitment Model (ICM) [BL07]
  Merges concepts of classic V-verification, concurrent engineering, Agile
  Intended for large mission-critical and net-centric systems

## Slide 14: Hybrid Projects
Similar to SAFe methodology
Early lifecycle activities follow standard process
Requirements, design, test follow Agile process
  Sequence of releases composed of multiple sprints
  Work down project backlog
Certification follows standard process

## Slide 15: Mapping Traditional V&V to Agile
Assessed applicability of standard V&V methods to hybrid Agile
For each method specified for project elements, assessed
  Inputs
  Timing in lifecycle
  Feasibility of executing method given the timing and available information
Methods fall into three classes
  Early lifecycle methods generally compatible
  Methods involving tracing need to be tailored
  Methods involving completeness need to be replaced

## Slide 16: Early Lifecycle V&V Methods
Concept documentation
  Reuse analysis
  Tracing high-level requirements, architecture elements
  Feasibility study review
Security framework & threat identification
Safety requirements
No significant adjustments needed for hybrid Agile

## Slide 17: Tracing-Oriented Methods
Bi-directional requirements traces
  High level requirements available
  Detailed requirements elaborated as part of sprints
Tracing design back to requirements
Trace fault trees and FMEA
Test plan & procedures
  Typically developed incrementally
  Coverage and completeness incrementally
  Generally straightforward to tailor for hybrid Agile

## Slide 18: Completeness-Oriented Methods
Interface requirements & design analysis
  Internal interfaces defined as needed in sprints
  Key source of integration problems
Scenario analysis
  Very valuable V&V techniques
  Scenario details and supporting requirements developed in sprints
Flow diagrams to discover missing, conflicting, unnecessary behavior
Requires extensive modification/rewrite to accommodate hybrid Agile

## Slide 19: Adjusting V&V to Hybrid Agile
Project interfaces
Developing techniques to build assurance for completeness and emergent properties without linear progress of waterfall

## Slide 20: Conclusions & Future Work
Pure Agile not appropriate for mission-critical or safety-critical projects
Hybrid Agile gaining acceptance
  Hybrids of traditional and Agile methodologies
  Retain early lifecycle activities
  Agile techniques used in implementation phase
  Agile projects may benefit from revised set of deliverables
V&V methodology must adapt to hybrid Agile

## Slide 21: References
[AM01] K.Beck, M.Beedle, A. van Bennekum, A. Cockburn, W. Cunningham, M. Fowler, J. Grenning, J. Highsmith, A. Hunt, R. Jeffries, J. Kern, B. Marick, R. C. Martin, S. Mellor, K. Schwaber, J. Sutherland, D. Thomas “Agile Manifesto,” http://agilemanifesto.org/, 2001
[AM13] A. Minkiewicz, “Applying Agile practices to space-based software systems,” PowerPoint presentation, PRICE Systems, LLC, 2013
[EOS14] U. Eklund, H. H. Olsson, and N. J. Strom, "Industrial challenges of scaling Agile in mass-produced embedded systems," XP 2014 Workshops, Rome, Italy, 2014
[TFR02] D. Turk, R. France, B Rumpe, "Limitations of agile software processes," Proceedings of the Third International Conference on eXtreme Programming and Agile Processes in Software Engineering, Alghero, Sardinia, Italy, 2002.
[DL14] D. Leffingwell, “Agile software development with verification and validation in high assurance and regulated environments,” Leffingwell, LLC and Rally Software Development Corporation, 2014
[BL07] B. Boehm and J. A. Lane, "Using the incremental commitment model to integrate system acquisition, systems engineering, and software engineering," Cross Talk: The Journal of Defense Software Engineering, October, 2007